# x402 review package

Everything that goes to an external repository, one folder per PR, in submission order. Inside each PR folder, the directory tree mirrors the target repository exactly — the file at PR-2-x402-scheme-spec/x402/specs/schemes/exact/scheme_exact_moi.md lands at specs/schemes/exact/scheme_exact_moi.md in x402-foundation/x402, and so on.

Process (agreed 9 Sep): nothing is submitted upstream until Rahul reviews this package. Share this folder via Google Drive; review happens there; PRs go out only after it clears.

| Order | Folder | Target repo | State |
| --- | --- | --- | --- |
| 1 | PR-1-CASA-namespaces-moi/ | ChainAgnostic/namespaces | Drafted. Blocked on: author + discussions-to, and the reference-format decision once the protocol chain-id PR lands |
| 2 | PR-2-x402-scheme-spec/ | x402-foundation/x402 | Drafted from the working implementation |
| 3 | PR-3-x402-mechanism-typescript/ | x402-foundation/x402 | ~1/3 built, not in this round |
| 4 | PR-4-x402-other-sdks/ | x402-foundation/x402 | Recommended skip |

Background documents (context for the reviewer, not for submission): ../x402.md (the plan), ../FINDINGS.md (verified facts), ../UPSTREAM.md (per-PR requirements).

Dependencies flow 1 → 2 → 3: the spec names the namespace, the mechanism implements the spec.

## Live-state check — 9 September 2026

Verified against devnet and both upstream repos on the day this package was assembled:

- Chain-id RPC: not live yet. net.Version answers 0.12.0; net.Network, net.NetworkInfo, net.ChainId, moi.Network, moi.ChainId, moi.NetworkInfo all return method-not-found. The protocol PR from the 9 Sep call has not landed. PR 1 stays blocked on it.

- x402-foundation/x402: specs/schemes/exact/ holds 17 specs, none for MOI. PR 2 is still novel.

- ChainAgnostic/namespaces: 50 namespaces, no moi/. PR 1 is still open ground.

- js-moi-sdk: latest on npm is now 0.9.0-rc1 (this repo's work was built on 0.8.0). Check the 0.9 changelog for network-identity additions before finalizing the CAIP-2 reference.

- @x402/core: latest is 2.25.0; the mechanism typechecks against 2.23.0 — retest before PR 3.