# The three PRs — exactly what each needs, and where it stands

x402 asks for a new chain to land in up to three pull requests to x402-foundation/x402. They must go in order: the specification is reviewed and merged before any implementation is looked at.

Overall status: PR 1 not started · PR 2 roughly a third done · PR 3 optional and, judging by the rest of the ecosystem, probably not needed.

## Internal gate — review call, 9 September 2026

Before anything goes to an external repository, the whole content package gets reviewed internally. That is the process now, not a suggestion.

How it works: put every document in a Google Drive folder and share the link with Rahul. He reviews there. PRs to CASA or x402-foundation only go out after that review clears.

What the package has to contain, because the upstream specs ask for it and the review covers it:

- The CAIP-2 namespace document, including the rationale section: what MOI is and how it differs from an EVM or API-based chain, written for a reader who has never seen MOI (~200 words), plus governance (~200 words).

- The scheme spec draft for specs/schemes/exact/scheme_exact_moi.md.

- The three working docs in this directory: x402.md, FINDINGS.md, this file.

One dependency resolved: the protocol team is creating a PR to return network details on RPC calls — a chain id, distinct per network, so devnet answers differently from any other network. That closes finding 9 ("MOI cannot currently answer which network is this?") and unblocks Step 2 of x402.md without us building anything. The CAIP-2 reference format should be written against whatever that PR exposes.

## PR 1 — Specification only

One file.

| File | Status |
| --- | --- |
| specs/schemes/exact/scheme_exact_moi.md | ❌ not written |

What goes in it: the payload structure, the verification logic and the settlement logic — prose and examples, no code.

What to copy: there are seventeen of these already, at specs/schemes/exact/. The closest match is scheme_exact_stellar.md; there are also templates at specs/scheme_template.md and specs/scheme_impl_template.md.

Worth knowing: that directory contains specs for algo, canton, cardano, casper, starknet, sui and ton — chains with no mechanism package yet. Specs land first and can sit alone. So PR 1 is genuinely independent, and it is the cheapest thing to start.

Depends on: the CAIP-2 namespace, since the spec names the network.

## PR 2 — Reference implementation, one SDK

A package at typescript/packages/mechanisms/moi/, mirroring the layout every other mechanism uses.

### Package root

| File | Status |
| --- | --- |
| package.json | ⚠️ exists, but ours — needs their name, exports map and workspace deps |
| tsconfig.json | ⚠️ exists, needs to match theirs |
| README.md | ⚠️ exists, needs rewriting to their house format |
| tsup.config.ts | ❌ build config — not written |
| vitest.config.ts | ❌ not written |
| vitest.integration.config.ts | ❌ not written |
| eslint.config.js | ❌ not written |
| .prettierrc · .prettierignore | ❌ not written |
| CHANGELOG.md | ❌ not written |

### src/

| Their file | Ours | Status |
| --- | --- | --- |
| constants.ts | src/shared/network.ts | ⚠️ written, needs moving and renaming |
| types.ts | src/shared/claim.ts | ⚠️ written, needs splitting |
| utils.ts | src/shared/claim.ts | ⚠️ mixed in with types |
| shared.ts | — | ❌ not written |
| signer.ts | inlined in the client | ❌ needs extracting |
| defaultAssets.ts | — | ❌ see note below |
| index.ts | src/index.ts | ✅ written |
| exact/index.ts | — | ❌ scheme registration, not written |
| exact/client/ | src/client/ | ✅ written, typechecks |
| exact/server/ | src/server/ | ✅ written, typechecks |
| exact/facilitator/ | src/facilitator/ | ✅ written, typechecks |

defaultAssets.ts may not be possible. It maps an asset to its decimals and symbol so that "$0.10" prices resolve. MAS0 assets carry neither on chain. Either MOI adds them, or the package ships without dollar pricing — which works, but is a difference reviewers will ask about.

### test/

| Directory | Status |
| --- | --- |
| test/unit/ | ❌ nothing written |
| test/integrations/ | ❌ nothing written |

Integration tests need a funded wallet on a live network. Currently blocked.

### Outside the package

| Item | Status |
| --- | --- |
| e2e/config/mechanisms_moi.json + registration in the shared e2e modules | ❌ |
| A publish workflow in .github/workflows/ | ❌ |
| An entry in examples/typescript/*/advanced/all_networks, alphabetical | ❌ |
| A changeset — pnpm -C typescript changeset | ❌ |

Depends on: PR 1 merged, and a funded wallet for the integration and e2e tests.

## PR 3 — The other SDKs

In practice this is optional, and most chains skip it.

The contributing guide describes it as a follow-up, but the repository shows what actually happens:

| SDK | Mechanisms present |
| --- | --- |
| TypeScript | aptos, avm, concordium, evm, hedera, keeta, near, stellar, svm, tvm, xrpl |
| Go | go/mechanisms/ — evm, svm only |
| Python | python/x402/mechanisms/ — evm, svm, tvm only |

Nine of the eleven TypeScript mechanisms have no Go or Python counterpart. Stellar, Aptos, NEAR and XRPL are all TypeScript-only.

So a MOI mechanism in TypeScript alone puts it in the same position as most of the ecosystem.

| Item | Status |
| --- | --- |
| Go — go/mechanisms/moi/ | ❌ not started, and likely unnecessary |
| Python — python/x402/mechanisms/moi/ | ❌ not started, and likely unnecessary |

If it is ever wanted, it needs a MOI SDK in that language. js-moi-sdk has no obvious Go or Python sibling, which would make this a far larger piece of work than PR 2 — writing a MOI client library first, then the mechanism on top.

Depends on: PR 2 merged.

## Applies to every PR

| Requirement | Status |
| --- | --- |
| Commits GPG-signed — git config --global commit.gpgsign true | ⚠️ not configured |
| Conventional commit prefixes (feat:, fix:, docs:), subject ≤72 chars | — |
| AI assistance disclosed in the PR description | — |
| Payment and signature logic personally reviewed before submitting | — |

That last one is not boilerplate. Their contributing guide singles out payment and signature code as needing human review precisely because it moves real value.

## The shortest honest summary

Written and working: the three scheme implementations. They typecheck against the real @x402/core@2.23.0, and they are the part that needed thinking about.

Not written: the specification, every piece of build and test scaffolding, all tests, the e2e registration, the publish workflow, and both other SDKs.

Blocked: anything naming the network (needs CAIP-2) and anything touching a chain (needs a funded wallet).

The logic was the interesting third. The remaining two thirds are scaffolding and process, and they are the part that takes the time.